DeepMark MVP

If a teacher can upload 30 papers at once, wait, skim/tweak, hit print & hand them back to students, and the script looks rigorously marked - We have a working product. While meeting all statutory guidelines.

DeepMark MVP NORTH STAR EXPERIENCE

Scan → Upload → Auto mark → Teacher tweak → Print → Hand back

No friction, No confusion, No extra steps

MVP teacher flow:

- Scan handwritten test to pdf with school scanner

- →Upload handwritten scripts into deepmark.

- →System detects no of scripts, OCR extr

- → Mark – with visible intelligence (teachers like to know what’s happening)

- → Produces deeply annotated, AO-tagged, print-ready scripts

- → Teacher optionally tweaks

- → Print + export class summary

- Hand back the next day

BUILD PRIORITY

- OCR + structure (stable)

- Marking logic (locked)

- Argument detection (connectives + chains)

- Annotation overlay

- PDF print engine (core product)

- Teacher edit layer

- Minimal UI

How do we get there?

⚙️ 1. END-TO-END FLOW

Step 1 — Input (Fast Entry)

Inputs:

- Student scripts (scanned PDFs or images)

- Pre-loaded exam paper + mark scheme

Requirements:

- Drag-and-drop upload, Up to 30 scripts straight from school scanner.

- Multi-page auto-detection

- No formatting / no setup per script

Step 2 — Ingestion (OCR / Structure)

Output:

- Extracted answers

- Question mapping

- Text position data

Requirements:

- Page-by-page processing (no drift)

- Clean segmentation per question

- High accuracy (no manual correction)

Step 3 — Marking Engine (Examiner Logic)

Output per question:

- Mark + level

- AO1 / AO2 / AO3 breakdown

- Justification:

  - Why this level

  - Why not next level

Requirements:

- Deterministic (no drift)

- AQA-aligned judgement

- Structured, concise feedback

Step 4 — Annotation & Argument Detection Layer (CRITICAL)

This is where DeepMark differentiates.

A. Visual Marking (Standard)

- ✓ ticks

- ✗ crosses

- Underlines

- Margin comments

- AO mini-tags:

  - [AO1 ✓], [AO2 ✓], [AO3 ~]

B. Argument Visibility (NEW — NON-NEGOTIABLE)

System must detect and visually mark:

1. Connectives (boxed)

Automatically identify and box:

- because

- leads to

- therefore

- this means

- as a result

- ultimately

- however

- on the other hand

- drawback

- limitation

- however / but / although

- (and synonyms)

👉 These should be:

- boxed or highlighted distinctly

- consistent visual style

2. Chains of reasoning (visually reinforced)

Where a student builds an argument:

Example:

- Point → because → leads to → therefore

System should:

- underline or group the chain

- visually signal:

“This is analysis”

3. Evaluation signals

Detect and mark:

- “on the other hand”

- “however”

- “it depends”

- “ultimately”

👉 Tag clearly as:

- evaluation present (AO3 high-level)

Purpose:

The script must look like deep, rigorous marking — not just say it.

C. Annotation Rules

- Every meaningful annotation:

  - tied to AO

  - or tied to argument quality

- No generic comments

- No floating feedback

🧾 2. OUTPUT SPEC (PRINT-FIRST)

A. Annotated Script (PRIMARY PRODUCT)

Must visually show:

- ✓ / ✗ marking

- Underlines

- Margin comments

- AO tags embedded

- Boxed connectives

- Visible argument chains

- Clear marks per question

Design constraints:

- Clean, uncluttered

- Works in black & white

- Legible on poor printers

- Feels like:

“a very thorough examiner marked this”

B. End-of-Question Judgement

At end of each answer:

- Mark + level

- Short justification:

  - “Clear application, some analysis → Level 2”

- AO snapshot:

  - AO1: ✓

  - AO2: ✓✓

  - AO3: ~

C. Summary Page (SECONDARY)

- Total mark

- AO breakdown

- Strengths

- Targets

- “Why this level / why not next”

D. Class Summary Export (REQUIRED)

After batch marking:

Generate:

- CSV or simple table:

  - Student

  - Total mark

  - AO1 / AO2 / AO3 scores

  - Question breakdown

👉 This is essential for teacher workflow

👨‍🏫 3. TEACHER-IN-THE-LOOP (FRICTIONLESS)

Principle:

Override must be instant and optional — never required.

Capabilities:

Inline editing:

- Edit comments

- Adjust AO tags

- Add/remove annotations

Mark adjustment:

- Change mark / level

Auto-update:

- Totals

- Summary

- AO breakdown

UX Rules:

- Click → edit → done

- No menus / no modes

- No delays

👉 Should feel like:

“quickly correcting a marked paper”

⚡ 4. SPEED & FRICTION REQUIREMENTS

Total flow:

From scan → print:

- Minimal clicks

- No rework

- No waiting confusion

Hard constraints:

- ≤ 3–4 interactions after upload

- Clear progress feedback

- No broken states

💀 5. FAILURE CONDITIONS

If any occur → do not ship:

- Teacher wouldn’t print it

- Argument detection not visible

- Scripts don’t look “deep marked”

- AO tagging unclear or inconsistent

- OCR errors distort meaning

- Workflow feels slow or clunky

- Teacher editing is frustrating

- Too many steps

🚫 6. DO NOT BUILD (YET)

- Dashboards

- Analytics UI

- Multi-subject

- School integrations

- Complex workflows

🧱 7. BUILD PRIORITY

- OCR + structure (stable)

- Marking logic (locked)

- Argument detection (connectives + chains)

- Annotation overlay

- PDF print engine (core product)

- Teacher edit layer

- Minimal UI